Annex 2. Model hosting and usage agreement

National Cyber Hubs

Hosting and Usage Agreement

No XX/2027

[name] for hosting and using tools and infrastructures necessary to create or strengthen a National Cyber Hub platform

Table of Contents

Annex 3. Model hosting and usage agreement	1

General Framework	5

I.	CHAPTER 1	5

I.1	Subject matter	5

I.2	Definitions	6

II.	CHAPTER 2	7

II.1	General Obligations of the National Cyber Hub	7

II.2	General Obligations of the ECCC	9

II.3	Obligations of the Parties during the acquisition procedure	9

II.4	Obligations of the Parties during the performance of the Agreement	10

II.4.1 Delivery and installation of the tools, infrastructures and services	10

II.4.2 Acceptance of the tools, infrastructures and services	10

II.4.3 Operations	10

II.5	End of the operations of the tools, infrastructures and services	11

II.6	Conflict of Interest	11

II.7	Confidentiality obligation and non-disclosure	12

II.8	Intellectual Property Rights	12

II.8.1 Co-ownership of Intellectual Property Rights	12

II.8.2 Joint Intellectual Property Rights Ownership Agreement	12

II.9	Processing of Personal data	12

II.9.1 Controllership	12

II.9.2 Processing of personal data by the ECCC	12

II.9.3 Processing of personal data by the National Cyber Hub	13

II.9.4 Processing of personal data by the European Commission	13

II.10	Visibility of Union funding and support from Participating States	13

II.10.1 Information on ECCC funding and support from Participating States – Obligation and right to use the ECCC logo and the EU emblem	13

II.10.2 Disclaimer	14

II.10.3 Information on support from Member States	14

II.11	Security	14

II.12	Financial obligation	14

II.12.1 Acquisition costs of the tools, infrastructures and services	14

II.13	Checks and Audits	15

II.13.1 General obligations	15

II.13.2 On-the-spot visits	15

III.	CHAPTER 3	16

III.1 Subcontracting and third parties	16

IV.	CHAPTER 4	16

IV.1 Consequences of non-compliance with obligations	16

IV.2 Liquidated Damages	17

IV.3 Liability	18

IV.4 Insurance	18

IV.5 Termination of the Agreement	19

IV.5.1 Termination by the ECCC of the Agreement for specific reasons	19

IV.5.2 Procedure and effect of termination	19

IV.6 Force majeure	20

V. CHAPTER 5	20

V.1 Entry into force and duration	20

V.2 Amendments	20

V.3 Severability	20

V.4 Applicable law and settlement of disputes	21

V.5 Communication between the Parties	21

V.5.1 Communication Details	21

V.5.2 Form and means of communication	21

V.5.3 Date of communications by mail and electronic mail (email)	21

VI. SIGNATURES	22

Appendix I. Minimum requirements of the Hosting Sites	23

Appendix II Required Hosting Activities	24

Appendix III Key performance indicators (KPIs)	27

Appendix IV. Associated deliverables and milestones	33

Appendix V. Hosting and usage elements specific to the Application	1

The present Hosting and Usage Agreement is concluded between:

on the one part,

The European Cybersecurity Industrial, Technology and Research Competence Centre (hereinafter “ECCC”), represented for the purposes of signature of this Agreement by its Executive Director, Luca TAGLIARETTI

on the other part,

the “National body designated as National Cyber Hub“, [name]

[details]

duly represented for the signature of this Agreement by [name],

hereinafter collectively referred to as the “Parties”, and individually as a “Party”.

The Parties have agreed to enter into the present Hosting and Usage Agreement.

By signing the Agreement and the commitment letter, the National Cyber Hub agrees to implement the Agreement in accordance with all the obligations and terms and conditions set out below and in the following Appendices:

Appendix I. Minimum requirements of the Hosting Sites

Appendix II. Required hosting activities

Appendix III. Key Performance Indicators (KPIs)

Appendix IV. Associated Deliverables and Milestones

Appendix V. Hosting and usage elements specific to the Application

which form an integral part of the present Hosting and Usage Agreement (hereinafter referred to as “Agreement”).

General Framework

Regulation (EU) 2021/887 of the European Parliament and the Council of 20 May 2021 (“Regulation (EU) 2021/887”) establishes the European Cybersecurity Industrial, Technology and Research Competence Centre (“ECCC”) and the Network of National Coordination Centres.

Regulation (EU) 2025/38 of the European Parliament and the Council of 19 December 2024 lays down measures to strengthen solidarity and capacities in the Union to detect, prepare for and respond to cyber threats and incidents (Cyber Solidarity Act), including the establishment of the European Cybersecurity Alert System (ECAS), which should consist of interoperating National and Cross-Border Cyber Hubs.

In order to reinforce capacities to monitor and detect cyber threats, the National Cyber Hub will procure with the ECCC tools and infrastructures necessary to create or strengthen a National Security Operations Centre Platform (“National Cyber Hub“) and shall co-own them. The Union financial contribution shall cover up to 50 % of the acquisition costs of the tools and infrastructures for creating or strengthening the National Cyber Hub.

The Annex to the ECCC Governing Board Decision on the multiannual DIGITAL Europe work programme – Cybersecurity for 2025 – 2027 (“Decision”) provides that the Union will select entities in Member States that provide the necessary facilities to create or strengthen a National Cyber Hub. The ECCC will launch a call for expression of interest which will also build up the planning and design of necessary tools, infrastructures and services. Building on the call for expression of interest, a joint procurement or a number of joint procurements will be launched to develop and manage capacities for the selected National platforms, including advanced tools, infrastructures and services to securely share and analyse large data sets and threat intelligence (e.g. highly-secure infrastructure or advanced data analytics aimed at significantly improving the ability to analyse large sets of data).

In accordance with the Decision, the ECCC launched a call for expression of interest for the selection of the necessary tools,  infrastructures and services to create or strengthen National Cyber Hubs On the basis of the criteria and process specified in the above mentioned call for expression of interest, the Governing Board, based on the proposal of the Executive Director of the ECCC, has approved [identification of the selected National Cyber Hub] as the hosting Member State that will host and manage the tools, infrastructures and services necessary to create or strengthen a National Cyber Hub and jointly procured by the ECCC and the entity designated as the National Cyber Hub.

The entity designated as the National Cyber Hub will cover the share of the acquisition costs of the tools, infrastructures and services that is not covered by the Union contribution to the joint procurement.

The purpose of this Agreement is to lay down the terms and conditions under which the entity designated as the National Cyber Hub, will ensure that the tools and infrastructures necessary to create or strengthen a National Cyber Hub, and co-owned by the ECCC, and any services procured for this purpose, of which the ECCC has the right to be co-recipient, will be hosted and used in a manner respecting the interests of the ECCC, including by providing data storage equipment and associated services for the fulfilment and implementation of the ECCC tasks and activities.

- CHAPTER 1

  - Subject matter

- The subject matter of the Agreement is to define the roles and responsibilities between the Parties regarding the provision of the facilities to host and manage the tools, infrastructures and services necessary to create or strengthen the National Cyber Hub purchased following the Call for Expression of Interest, which are entrusted by the ECCC, being the co-owner of the tools and infrastructures and having the right to be co-recipient of the services procured, to the entity designated or established as the National Cyber Hub and define the relevant terms and conditions for the long term collaboration between the parties.

- The National Cyber Hub will execute the tasks assigned to it in accordance with the Agreement and its Appendixes.

- Definitions

- For the purposes of this Agreement the following definitions apply:

- “Acquisition costs” means the cost of acquiring the tools, infrastructures and services necessary to create or strengthen the National Cyber Hub and includes shipping as well as the costs of installation and testing of the tools, infrastructures and services.

- “Application” means the expression of interest submitted by the entity designated as the National Cyber Hub in response to the Call for Expression of Interest.

- “Call for Expression of Interest” means the procedure followed to select the National Cyber Hub.

- “Sensitive information” or “sensitive document” means any information or document received by either Party from the other or accessed by either Party in the context of the performance of the Agreement that any of the Parties has identified in writing as sensitive. It may not include information that is publicly available.

- “Conflict of interest” means a situation where the impartial and objective implementation of the Agreement by the National Cyber Hub is compromised for reasons involving family, emotional life, political or national affinity, economic interest, any other direct or indirect personal interest.

- “Decision” means the ECCC Governing Board Decision on the multiannual DIGITAL Europe work programme - Cybersecurity for 2025 – 2027, and the Annexes thereto.

- “Force majeure” means any unforeseeable, exceptional situation or event beyond the control of the Parties that prevents either of them from fulfilling any of their obligations under the Agreement which is not attributable to error or negligence on their part or on the part of the subcontractors, affiliated entities or third parties in receipt of financial support and which proves to be inevitable despite their exercising due diligence. Such force majeure events can include, if not proven otherwise, inter alia, terrorist attacks, war or insurrection, natural catastrophes, interruptions in general traffic or data communication. The situation or event must not be attributable to error or negligence on the part of the Parties or on the part of the subcontractors and must prove to be inevitable despite their exercising due diligence. Defaults, defects in equipment or material or delays in making them available, labour disputes, strikes and financial difficulties may not be invoked as force majeure, unless they stem directly from a relevant case of force majeure as set out above.

- “Formal notification” means a form of communication between the Parties made in writing by mail or email, which provides the sender with concrete evidence that the message was delivered to the specified recipient.

- “Fraud” means any intentional act or omission by the National Cyber Hub affecting the Union’s or the ECCC's financial interests relating to the use or presentation of false, incorrect or incomplete statements or documents, to non-disclosure of information in violation of a specific obligation.

- “Grave professional misconduct” means a violation of applicable laws or regulations or ethical standards of the profession to which a person or entity belongs, or any wrongful conduct of a person or entity which has an impact on its professional credibility where such conduct denotes wrongful intent or gross negligence.

- “Hosting entity” means a legal entity which will host or manage any part of the tools or infrastructures acquired to establish/enhance a National Cyber Hub.

- “Hosting site” means the physical facilities at which a hosting entity will host or manage the National Cyber Hub and which is established in the Member State.

- “Irregularity” means any infringement of a provision of Union law resulting from an act or omission by the National Cyber Hub, which has or would have the effect of prejudicing the Union’s or the ECCC’s financial interests.

- “IT infrastructure” means the set of IT equipment needed for hosting and running the National Cyber Hub.

- “National Cyber Hub” means the public body designated or established at Member State level which concludes this Agreement as well as any future joint procurement agreement, and which has been selected in accordance with the Call for Expression of Interest, and that acts as a central hub, having the operational capacity to act as a reference point and gateway to other public or private organisations that themselves have significant capacities to produce, share, receive and analyse cybersecurity related data (e.g., operators of critical infrastructures, cybersecurity companies), or organisations that benefit from the services of the National Cyber Hub.

- “Related person” means any natural or legal person who is a member of the administrative, management or supervisory body of the National Cyber Hub, if any, or an economic operator, or who has powers of representation, decision or control with regard to that person.

- “Subcontract” means a procurement contract within the meaning of Article III.1 of this Agreement, which covers the implementation by a third party of tasks forming part of the Agreement.

- “Substantial error” means any infringement of a provision of the Agreement resulting from an act or omission, which causes or might cause a loss to the Union’s financial contribution to the ECCC or damage the Union’s or the ECCCs financial interests.

- “Technical infrastructure” means the set of infrastructure equipment needed for hosting and running the tools, services and IT infrastructures. It includes equipment related to cooling, power supply and distribution, fire security and physical security.

- “Tools, infrastructures and services necessary to create or strengthen a National Cyber Hub” means any hardware, software or services purchased through joint procurement between the ECCC and the National Cyber Hub following the Call for Expression of Interest. This could include, but is not limited to, servers, micro data centre racks, high speed switches, firewall switches, GPUs, HSMs, probes, visualisation tools, SIEM tools, vulnerability managers, aggregation tools, incident reporting tools, situation awareness correlator tools, AI/ML tools, PKI tools, orchestration systems, commercial CTI feeds, AI/ML functionality updates, dedicate service virtual telco line, cloud storage, software development and tuning services, or consultancy services.

- “User” or “users” means any natural or legal person, entity or international organisation that has been granted use of the tools and infrastructures.

- “Contractor” refers to the person(s) with whom a procurement contract for the acquisition and maintenance of the tools, infrastructures and services or parts thereof is signed by the procuring parties.

- Terms not defined herein will have the same meaning as in Regulation (EU) 2021/887.

- CHAPTER 2

  - General Obligations of the National Cyber Hub

- The National Cyber Hub shall:

- Execute its obligations under the Agreement to the highest professional standards respecting deadlines mutually agreed by the Parties.

- Ensure all activities and services will be carried out in compliance with the applicable health and safety laws and regulations.

- Maintain the functional separation, and to the extent possible, the physical separation of the tools, infrastructures and services establishing/enhancing the National Cyber Hub and any other national or regional Security Operations Centres they manage.

- Ensure that the personnel performing the obligations under the Agreement possesses the professional qualifications and experience required for the execution of the tasks assigned to them. The National Cyber Hub will be solely responsible for the personnel who executes the tasks assigned to them.

- Ensure the proper management of the tools and infrastructures and the IT environment to enable users to access the resources and services for the total duration of the Agreement.

- Ensure the security of the tools, infrastructures and services, the technical and IT environments and ensure the hosting entities secure their own security.

- Report to the ECCC through the submission of documents and completion of KPIs defined in Appendix III Key performance indicators (KPIs). The KPIs can be modified by the National Cyber Hub and the ECCC by express written agreement of the Parties.

- Ensure that cyber threat information from public and private entities is shared and collected at national level in an effective and streamlined manner. Different levels of sharing and integration of data and tools can be envisaged, ranging from the exchange of intelligence feeds and Indicators of Compromise (IoC) to more contextualised or sophisticated information on threats, incidents, and vulnerabilities. To this end, National Cyber Hubs may cooperate with private sector entities to exchange relevant data and information for the purpose of detecting and preventing cyber threats and incidents, including with sectoral and cross-sectoral communities of essential and important entities. Where appropriate and in accordance with national and Union law, the information requested or received by National Cyber Hubs may include telemetry, sensor and logging data.

- Achieve the objectives outlined in Section 4 of the call for expression of interest, in particular as regards: General concept and organisation, Interoperability at national and EU level of National Cyber Hub platforms, Data management (level of data sharing, conditions and incentives and legal aspects), Contribution to EU-level situational awareness, Highly secure infrastructure and state-of-the-art technologies and tools, and Provision of other services and activities to strengthen EU detection capabilities.

- Commit to apply to participate in a Cross - Border Cyber Hub in order to enhance cyber threat detection and situational awareness in the Union.

- Apply the usage conditions and rules set up by the ECCC to the Union’s usage of the tools, infrastructures and services on the basis of the relevant decision of its Governing Board. Inform the ECCC and users without delay about the incidents impacting the use of the tools, infrastructures and services or the IT environment.

- Provide any information to the ECCC that is relevant for the ECCC to perform its duties under the present Agreement and Regulation (EU) 2021/887.

- Allow the staff of the European Cybersecurity Competence Centre to visit the hosting site(s) to verify information that may be deemed relevant to perform the duties under the present Agreement and the rules applicable to the joint procurement as further specified in the applicable Joint Procurement Agreement,

- Fulfil its financial obligations as defined in the Agreement.

- Implement the energy efficiency and environmental sustainability measures defined as part of the Technical Specifications of the hosting site(s) on the basis of the Application.

- The National Cyber Hub will ensure the functionality of the tools, infrastructures and services, but it will not be liable for incidents or damage attributable to: a) hardware failures or faults of the tools and infrastructures where their origin lies outside the action of the National Cyber Hub, b) software failures or faults where their origin lies outside the action of the  National Cyber Hub, c) misuse of the tools, infrastructures and services by users d) negligence or failure of users to follow the instructions for use of the tools,  infrastructures and services or breach of the end user license terms, e) instructions or specifications given by the ECCC, or f) force majeure events in accordance with Article IV.6, or g) cases referred to in Article IV.1, paragraph 10.  In all cases, including the above, the National Cyber Hub will inform the ECCC and will take without delay all appropriate measures to restore the functionality of the tools, infrastructures and services to minimise costs and prevent financial loss or damage to the ECCC and to the tools, infrastructures and services.

  - General Obligations of the ECCC

- The ECCC shall:

- Be the co-owner (at a 50-50 share) of the tools and infrastructure and have the right to be co-recipient of the services, along with the National Cyber Hub taking part in a joint procurement, with the share of ownership corresponding to the rate of funding provided in the joint procurement.

- Provide any information to the National Cyber Hub that is relevant for the latter to perform its duties under the Agreement within the deadlines agreed by the Parties.

- Provide assistance and relevant information to the National Cyber Hub, which carries out the joint procurement in line with Article 168(2) of the Financial Regulation (EU, EURATOM) 2024/2509 as further specified under applicable Joint Procurement Agreement.

- Fulfil its financial obligations as defined in the Agreement and the joint procurement agreement.

  - Obligations of the Parties during the acquisition procedure

- In accordance with the Joint Procurement Agreement, the National Cyber Hub supported by the ECCC shall launch the process for the acquisition of the tools, infrastructures and services in accordance with the financial rules of the ECCC.

- Throughout the acquisition process of the tools, infrastructures and services, including the preparatory phase, the Parties shall work together in a spirit of collaboration for achieving the objective of acquiring the tools, infrastructures and services.

- For that purpose, the Parties shall have the following responsibilities:

- The ECCC and the National Cyber Hub will work together in order to define (design) the main technical specifications of the tools and infrastructures to be acquired.

- The ECCC and the National Cyber Hub will agree in the joint procurement agreement upon the detailed practical arrangements for the evaluation of the tenders, the award of the contract, the signature of the contract(s), personal data controllership and data protection documentation (if relevant), the law applicable to the contract(s) and the competent court for hearing disputes.

- The National Cyber Hub will identify and implement the hosting sites' requirements, including but not limited to the physical infrastructure, security rules and site regulation, for the proper installation and operation of the tools, infrastructures and services. It is the responsibility of the National Cyber Hub to prepare the hosting sites on time for the installation of the tools, infrastructures and services. Appendix IV. Associated deliverables and milestones defines the milestones (M2 “Site preparation according to the acquisition procedures of the tools, infrastructures and services necessary to establish or enhance , as applicable, a National Cyber Hub”M3 “Site adaptation to host the tools, infrastructures and services necessary to establish or enhance, as applicable, a National Cyber Hub”) required for the installation of the tools, infrastructures and services. For considering the two abovementioned milestones met in accordance with Appendix IV. Associated deliverables and milestones and within the deadlines set therein, the National Cyber Hub will provide to the ECCC:

- Evidence of compliance with each requirement and specification as included in Appendix I. Minimum requirements of the Hosting Site(s) and Appendix V. Hosting and usage elements specific to the Application ;

- Evidence of readiness to provide the required services defined in this Agreement;

- Evidence of successful testing of all requirements defined in this Agreement;

- Demonstration of resilience of systems and components.

- The ECCC or any mandated entity of the ECCC will have the right to inspect the hosting sites, data centres, documentation, certifications and test reports, where relevant, in order to sign off acceptance of the relevant milestones.

  - Obligations of the Parties during the performance of the Agreement

- Unless otherwise indicated, the National Cyber Hub will be mandated to act in the name and on behalf of the ECCC during the installation, the maintenance and, if necessary, the dismantling of the tools, infrastructures and services. Notwithstanding the provision of Art 5 of the Joint Procurement Agreement, for the purpose of these technical operations, the National Cyber Hub will be the single point of contact of the contractor(s) in the framework of the procurement contract to be signed with the contractor(s).

II.4.1 Delivery and installation of the tools, infrastructures and services

- The National Cyber Hub shall monitor and supervise the proper delivery and installation of the tools, infrastructures and services by the contractor(s), in cooperation with the contractor(s).

- The National Cyber Hub shall provide a report to the ECCC in that regard, and will respond to any questions relevant to the delivery and installation of the tools, infrastructures and services in a timely manner.

- The National Cyber Hub shall collaborate with the contractor(s) during the installation to make sure that the installation of the tools, infrastructures and services is done in time and according to the specified requirements of the procurement contract(s). The National Cyber Hub shall ensure that the contractor(s) will be solely liable for the proper installation of the tools, infrastructures and services.

- The National Cyber Hub shall supervise, monitor and check the compliance of the equipment/supplies provided by the contractor(s) during the delivery and installation of the tools, infrastructures and services with the requirements of the procurement contract.

- The National Cyber Hub that carries out itself the installation of the tools, infrastructures and services it shall  ensure that the work is done in time and according to the specified requirements of the procurement contract(s). In this case, the National Cyber Hub shall be solely liable for the proper installation of the of the tools, infrastructures and services.

II.4.2 Acceptance of the tools, infrastructures and services

- The National Cyber Hub shall check the compliance of the tools, infrastructures and services with the requirements of the procurement contract and perform the acceptance test in that regard.

- The National Cyber Hub shall perform the acceptance test of the tools, infrastructures and services in accordance with the testing procedure which shall be jointly agreed between the Parties and defined in the contract with the contractor(s).

- In case of compliance, the National Cyber Hub shall inform the ECCC accordingly, so that the Executive Director of the ECCC can proceed with the authorisation of the payments to the contractor(s).

- In case of non-compliance, the National Cyber Hub shall inform the ECCC in writing of all defects or errors detected in the delivery and installation, will identify such defects or errors in sufficient detail and will notify the contractor(s), upon the ECCC’s prior approval, or support the ECCC in notifying the contractor(s), about same and/or suggest to the ECCC technical solutions identified following a risk management process. The National Cyber Hub shall have the primary role in interacting with the contractor(s) in order to choose the most appropriate solution to be implemented, in consultation with the ECCC, while keeping it informed throughout the process.

II.4.3 Operations

- The National Cyber Hub must provide the hosting activities defined in in Appendix II Required Hosting Activities

- The National Cyber Hub must provide the ECCC regular Service, Utilisation and Performance reports as defined in Appendix IV. Associated deliverables and milestones. The National Cyber Hub must implement the allocation of usage of the tools and infrastructures to the ECCC in accordance with this Agreement.

- Without prejudice to Article IV.1, paragraph 10, the National Cyber Hub must ensure that the hosting entities meet the KPIs defined in Appendix III Key performance indicators (KPIs).

- If deemed necessary, personal data controllership will be assessed and data protection documentation will be produced.

  - End of the operations of the tools, infrastructures and services

- At the earliest three years after the successful acceptance test by the National Cyber Hub of the tools, infrastructures and services installed in the hosting entities, the ECCC, upon mutual agreement of the Parties and subject to decision of the Governing Board, may decide to transfer its share in the ownership of the tools and infrastructures, and its share of recipient rights in the case of services, to the National Cyber Hub,  or, sell it to another entity or decommission it, in whole or in part.

- If the ECCC, with the agreement of the National Cyber Hub, decides to transfer the ownership of the tools and infrastructures, and the recipient rights of the services, at the end of its operation, the associated costs will be calculated at that moment in accordance with standard accounting practices for such assets in force at that time. Linear depreciation using a period of 3 years will be applied.

- In the case of transfer of ownership or recipient rights to the National Cyber Hub in accordance with paragraph 1 before full depreciation of the tools, infrastructures and services, the National Cyber Hub shall reimburse the ECCC the residual value of the tools, infrastructures and services that are transferred. The residual value will be calculated taking into account the depreciation in accordance with standard accounting practices for such assets in force at that time. In the absence of commonly agreed standards, linear depreciation over a period corresponding to the estimated useful economic life of the asset shall apply.

- If there is no transfer of ownership to the National Cyber Hub but a decision for decommissioning, the relevant costs shall be shared equally between the ECCC and the National Cyber Hub.

- In case of decommissioning of the tools and infrastructures:

- The National Cyber Hub shall be responsible for the dismantling process, which will be performed by the contractor(s) in accordance with the relevant contract.

- The ECCC shall have the right to decide how to use the dismantled equipment.

- The ECCC shall not be liable for any costs incurred after the transfer of ownership of the tools and infrastructures or after its sale to the National Cyber Hub or its decommissioning.

  - Conflict of Interest

- The National Cyber Hub must take all measures to prevent any situation where the impartial and objective implementation of the tasks is compromised for reasons involving economic interest, political or national affinity, family or emotional ties or any other shared interest (“conflict of interest”).

- The National Cyber Hub must formally notify to the ECCC without delay any situation constituting or likely to lead to a conflict of interest and immediately take all the necessary steps to rectify this situation.

- The ECCC may verify that the measures taken are appropriate and may require additional measures to be taken by a specified deadline.

  - Confidentiality obligation and non-disclosure

- The ECCC and the National Cyber Hub undertake to preserve the confidentiality of any document, information or other material directly related to the subject of the Agreement that is duly marked as sensitive.

- The Parties shall not use sensitive information and documents for any reason other than fulfilling the obligations under the Agreement, unless otherwise foreseen in writing.

- A receiving party will notify the disclosing party if it is legally required to disclose any sensitive information, or learns of any unauthorized disclosure of sensitive information.

- The Parties shall be bound by the obligation referred to in the above paragraphs during the implementation of the Agreement and for as long as the tools, infrastructures and services remain under the control of the hosting entities under the ownership of the ECCC and for a period of ten (10) years starting from the date of termination of this Agreement, unless:

- the concerned Party agrees to release the other Party from the confidentiality obligations earlier;

- the sensitive information becomes public through other means than in breach of the confidentiality obligation through disclosure by the Party bound by that obligation;

- the disclosure of the sensitive information is required by law, regulation or binding order of competent authorities.

  - Intellectual Property Rights

II.8.1 Co-ownership of Intellectual Property Rights

In the case of the creation of intellectual property as a result of services jointly procured by the ECCC and the National Cyber Hub, such as software development services, the ECCC and the National Cyber Hub shall be co-owners in each and every intellectual property right, with shares, rights and obligations corresponding to the share of financial contribution to the joint procurement of the service in question.

II.8.2 Joint Intellectual Property Rights Ownership Agreement

For the purpose of setting forth the rights and obligations of the Parties on the co-owned intellectual property rights, and the conditions of exploitation of these rights, a Joint Intellectual Property Rights Ownership Agreement shall be concluded.

  - Processing of Personal data

II.9.1 Controllership

The issue of the controllership between the ECCC and the National Cyber Hub shall be analysed for each processing activity performed further to the implementation, management and monitoring of the Agreement. Where necessary, the relevant Data Processing Agreement or Joint-Controllership Arrangement shall be adopted in compliance, respectively, with Article 29 Regulation (EU) 2018/1725 (or applicable EU and national law on data protection) and Article 28 of Regulation (EU) 2018/1725 (or applicable EU and national law on data protection).

II.9.2 Processing of personal data by the ECCC

- The ECCC shall process any personal data under the Agreement in accordance with Regulation (EU) 2018/1725.

- Where the ECCC is the controller, such data will be processed solely for the purposes of the implementation, management and monitoring of the Agreement or to protect the Union’s or the ECCC’s financial interests, including checks, audits and investigations, without prejudice to possible transmission to the bodies charged with the monitoring or inspection tasks in application of the applicable rules.

- The data subjects  whose personal data are processed shall be able to exercise their rights under Chapter III (Articles 14-25) of Regulation (EU) No 2018/1725. For this purpose, they must send any queries about the processing of their personal data to the controller or its Data Protection Officer, via the contact point indicated in the specific privacy statements that are communicated to them.

- The data subjects whose personal data are processed may have recourse at any time to the European Data Protection Supervisor.

II.9.3 Processing of personal data by the National Cyber Hub

- The National Cyber Hub shall process personal data under the Agreement in compliance with applicable EU and national law on data protection (including authorisations or notification requirements).

- Where the National Cyber Hub is the controller, such data shall be processed solely for the purposes of the implementation, management and monitoring of the Agreement, without prejudice to possible transmission to the bodies charged with the monitoring or inspection tasks in application of the applicable rules.

- The data subjects whose personal data are processed shall be able to exercise their rights in compliance with applicable EU and national law on data protection. For this purpose, they must send any queries about the processing of their personal data to the controller or its Data Protection Officer, via the contact point indicated in the specific privacy statements that are communicated to them.

II.9.4 Processing of personal data by the European Commission

- The European Commission shall process any personal data under the Agreement in accordance with Regulation (EU) 2018/1725.

- Where the European Commission is the controller, such data will be processed solely for the purposes of the implementation, management and monitoring of the Agreement or to protect the Union’s or the European Commission’s financial interests, including checks, audits and investigations, without prejudice to possible transmission to the bodies charged with the monitoring or inspection tasks in application of the applicable rules.

- The data subjects whose personal data are processed shall be able to exercise their rights under Chapter III (Articles 14-25) of Regulation (EU) No 2018/1725. For this purpose, they must send any queries about the processing of their personal data to the controller or its Data Protection Officer, via the contact point indicated in the specific privacy statements that are communicated to them.

- The data subjects whose personal data are processed may have recourse at any time to the European Data Protection Supervisor.

  - Visibility of Union funding and support from Participating States

II.10.1 Information on ECCC funding and support from Participating States – Obligation and right to use the ECCC logo and the EU emblem

- Unless the ECCC requests or agrees otherwise, any communication or publication made by the National Cyber Hub that relates to the tools and infrastructures co-owned by the ECCC, or the services for which the ECCC has co-recipient rights, including at conferences, seminars or in any information or promotional materials (such as brochures, leaflets, posters, presentations, in electronic form, etc.), must:

- display the ECCC logo,

- display the EU emblem, and

- include the following text: “The acquisition and operation of the  National Cyber Hub is funded jointly by the ECCC, through the European Union’s Digital Europe Programme, as well as by the Member State [country to be added]”.

- When displayed together with another logo, the ECCC logo and the EU emblem must have appropriate prominence.

- The obligation to display the ECCC logo and the European Union emblem does not confer to the National Cyber Hub a right of exclusive use. The National Cyber Hub may not appropriate the ECCC logo and the EU emblem or any similar trademark or logo, either by registration or by any other means.

- For the purposes of the first, second and third subparagraphs and under the conditions specified therein, the National Cyber Hub may use the ECCC logo and the EU emblem without first obtaining permission from the ECCC or the Commission.

II.10.2 Disclaimer

- Any communication or publication that relates to the National Cyber Hub, made by the National Cyber Hub in any form and using any means, must indicate:

- that it reflects only the author’s view; and

- that the ECCC is not responsible for any use that may be made of the information it contains.

II.10.3 Information on support from Member States

- Unless the Parties agree otherwise, any communication or publication made by the ECCC that relates to the National Cyber Hub, shall together with the ECCC logo and the EU emblem, display:

- the flag of the Member State hosting the National Cyber Hub,

- the logo of the National Cyber Hub,

- include the following text: “The acquisition and operation of the National Cyber Hub is funded jointly by the ECCC, through the European Union’s Digital Europe programme, as well as by the Member State [country to be added]”.

- For the purposes of paragraph 1 and under the conditions specified therein, the ECCC may use the logo of the National Cyber Hub without first obtaining its permission.

  - Security

- The National Cyber Hub shall ensure that the hosting entities provide for the security of the tools and infrastructures and prevent unauthorised use by all means. These should include as a minimum the physical and IT security measures described in Appendix I. Minimum requirements of the Hosting Sites.

- The National Cyber Hub must ensure that the hosting entities adopt appropriate technical and organisational security measures having regard to the risks inherent to the hosting and operations of such tools and infrastructures. This will include the functional separation, and to the extent possible, the physical separation of the tools, infrastructures and services and any other national or regional Security Operations Centres the hosting entities manage.

- The security requirements will be those defined in Appendix V. Hosting and usage elements specific to this application.

  - Financial obligation

II.12.1 Acquisition costs of the tools, infrastructures and services

- The Union’s financial contribution to the acquisition of the tools, infrastructures and services is set at a maximum of EUR XXX. The Union’s financial contribution will cover up to 50 % of the acquisition costs .

- The remaining acquisition costs of the tools, infrastructures and services will be covered by the Member State where the National Cyber Hub is based.

- The ECCC shall transfer its share of up to 50% to the entity designated as National Cyber Hub at least 2 months ahead of the respective payments to the contractor(s) are due.

- Within the budget agreed and in accordance with Art  II.12.1, the National Cyber Hub will send at any time during the present agreement a payment request to the ECCC (the “Payment Request”) to cover the commitments for the acquisition of the tools, infrastructures and services taking into account the schedule of payments agreed between the procuring parties and the contractor(s). The Payment Request may cover a sequence of recurring payments.

  - Checks and Audits

II.13.1 General obligations

- The ECCC may, during the implementation of the Agreement or afterwards, carry out technical and financial checks and audits to determine that the National Cyber Hub is implementing the Agreement properly and is complying with the obligations under the Agreement, including assessing deliverables and reports. For that purpose, the National Cyber Hub must provide any information, including information in electronic format, requested by the ECCC or by any other outside body authorised by the ECCC. Information provided must be accurate, precise and complete and in the format requested, including electronic format.

- The checks and audit data must be protected, non-repudiated and restricted to authorized staff. Relevant records will be retained online for at least ninety (90) days and further preserved offline for the period of the agreement or as required by the ECCC.

- Information and documents provided as part of checks or audits must be treated, where needed, on a confidential basis.

- The above checks and audits may be carried out either directly by the ECCC's own staff or by any other outside body authorised to do so on its behalf.

- In addition to the ECCC, the European Commission, the European Anti-Fraud Office (OLAF), the European Public Prosecutor’s Office (EPPO) and the Court of Auditors may carry out checks and audits in accordance with their respective competences and the applicable legal framework.

- For actions funded from the Digital Europe Programme, audits of recipients of Union funds should be carried out in compliance with Regulation (EU) 2021/694.

II.13.2 On-the-spot visits

- The ECCC and qualified auditors authorized by the ECCC have the right to perform on-the-spot visits to the hosting sites and the premises of the hosting entities.

- During an on-the-spot visit, the National Cyber Hub shall ensure that the hosting entity will allow the staff of the ECCC and any external personnel authorised by the ECCC to have access to the hosting site and premises of the hosting entity, and to all the necessary information related to the hosting and operation of the tools, infrastructures and services for the assessment of the fulfilment of this Agreement, including information in electronic format.

- The National Cyber Hub shall ensure that the information is readily available at the moment of the on-the-spot visit and that information requested is handed over in an appropriate form. Visits agreed herein will be notified at least seven (7) calendar days beforehand and be carried out in a way that causes minimal disruption to safety and operation of services under the hosting entity’s responsibilities.

- To the extent high security or classified government facilities are being used at hosting sites, the National Cyber Hub and the ECCC will agree in good faith how to provide sufficient access to ensure that checks and audits can be carried out, without compromising the security of the facilities.

- CHAPTER 3

III.1 Subcontracting and third parties

- The National Cyber Hub is allowed to subcontract certain activities to be performed to third parties. However, the National Cyber Hub must ensure that the percentage of subcontracting activities is proportionate and justifiable in accordance with the objective of the Agreement. The National Cyber Hub will remain bound by its obligations under the Agreement and will be solely responsible for the proper performance of this Agreement, including by third parties acting in their capacity as subcontractors.

- The National Cyber Hub shall make sure that the subcontract does not affect rights and guarantees granted to the ECCC by virtue of this Agreement.

- The National Cyber Hub shall not subcontract any tasks related to communication between the National Cyber Hub and the ECCC, including submitting deliverables and reports to the ECCC.

- Tasks involving classified information may be subcontracted only after explicit written approval from the ECCC.

- CHAPTER 4

IV.1 Consequences of non-compliance with obligations

- The National Cyber Hub shall use its best endeavours to fulfil its obligations under this Agreement under the highest professional standards and in a timely manner, within the deadlines agreed between the Parties.

- The ECCC shall use its best endeavours to fulfil its obligations under this Agreement in a timely manner, within the deadlines agreed between the Parties.

- The ECCC and the National Cyber Hub will use their best efforts to solve any non-compliance issue amicably, taking into account the best interests of the Union, the interests of the National Cyber Hub and the shared objectives of the ECCC and the National Cyber Hub.

- In case one of the Parties is not in position to fulfil its obligations under this Agreement on time for whichever reason, it will notify the other Party without delay, stating the nature of the circumstances, their likely duration and effects and the measures taken to limit or mitigate any damage.

- In case a status report shows that the actions of the National Cyber Hub are not fully compliant with this Agreement, the ECCC will evaluate the severity of the problem and its consequences, and discuss the conclusions of this evaluation with the National Cyber Hub.

- If the obligations of the National Cyber Hub included in this Agreement have not been implemented accordingly or if any obligation under the Agreement has been breached by the National Cyber Hub, the ECCC will send a formal notification to the National Cyber Hub requesting it to rectify that situation or provide explanations and intended rectification or remedial actions. The National Cyber Hub will respond to this notification within ten (10) calendar days following the date of receipt.

- If the National Cyber Hub does not respond within the abovementioned timeframe, the ECCC will send a reminder by way of a second formal notification to the National Cyber Hub, specifying the measures it intends to take if the National Cyber Hub does not respond to its request or does not take appropriate and reasonable measures to rectify the situation. The National Cyber Hub must respond to this second formal notification within ten (10) calendar days following the date of receipt. If the National Cyber Hub does not respond to this reminder, the ECCC will have the right to take the measures described in paragraph 8 and in Article IV.2, notwithstanding any other legal rights of the ECCC.

- In all cases, including cases of force majeure, the ECCC will have the right to request from the National Cyber Hub to comply with the Agreement, take remedial measures and/or proportionally reduce or recover amounts unduly paid to the National Cyber Hub, as appropriate and in accordance with the principle of proportionality and the seriousness of the breach or non-compliance and after using its best endeavours to allow the National Cyber Hub to exercise its right to be heard.

- Before the ECCC proceeds as described in paragraph 8 of this Article, it will send a formal notification to the National Cyber Hub which will include the following information:

- the measures it intends to take and the start date of their application;

- the ECCC’s intention to reduce any amount to be paid and the corresponding amount;

- the reasons for reduction and/or other measures; and

- invitation to the National Cyber Hub to submit observations within ten (10) calendar days following the date of receipt of the formal notification.

- In all cases, where the fault, situation or event is attributable to a breach, error or negligence on the part of the contractor(s) and in cases referred to in II.1 paragraph 2, the National Cyber Hub shall not be considered as non-compliant, in breach of its obligations or liable.

IV.2 Liquidated Damages

- If the National Cyber Hub fails to perform its obligations within the applicable time limits as set out in this Agreement, and such cases constitute significant and/or recurring and/or persistent non-compliance or breach of the obligations under the Agreement, the ECCC, taking the principle of proportionality into account, may claim liquidated damages for each day or hour of delay using the following formula:

(0.0005*UC)*d

Where UC is the amount in EUR of the Union contribution to the joint procurement of the tools, infrastructures and services necessary to establish/enhance the National Cyber Hub platform in question.

And d is the duration in number of days (24hrs) of the non-compliance or breach of the obligations under the Agreement. The maximum amount of liquidated damages payable per each calendar year will be limited to one million euro (1.000.000 €).

- The amount of such liquidated damages that results from the application of the formula above may be reduced by the ECCC if it is considered justified by the seriousness of the breach and the specific character and circumstances of the non-compliance or breach, taking the principle of proportionality into account.

- Liquidated damages may be imposed in addition to other reductions in the Union’s financial contribution.

- The ECCC must formally notify the National Cyber Hub of its intention to apply liquidated damages and the corresponding calculated amount.

- The National Cyber Hub will have thirty (30) calendar days following the date of receipt to submit observations. Failing that, the decision of the ECCC becomes enforceable the day after the deadline for submitting observations has elapsed.

- If the National Cyber Hub submits observations, the ECCC, taking into account the relevant observations, must notify  it:

- of the withdrawal of its intention to apply liquidated damages; or

- of its decision to reduce the amount of the liquidated damages as appropriate; or

- of its final decision to apply liquidated damages and the corresponding amount.

- The Parties expressly acknowledge and agree that any amount payable under this Article is not a penalty and represents a reasonable estimate of fair compensation for the damage incurred due to failure to perform the obligations within the agreed time limits set out in this Agreement.

- Any claim for liquidated damages does not affect the National Cyber Hub's actual or potential liability or the ECCC’s rights under other articles in this Agreement.

IV.3 Liability

- The ECCC will not be liable for any damage or loss caused by the National Cyber Hub, including any damage or loss to third parties during or as a consequence of performance of the Agreement, and the operation of the tools and infrastructures on its behalf, unless the loss or damage was caused by wilful misconduct or gross negligence by the ECCC.

- Without prejudice to Article IV.1, paragraph 10, the National Cyber Hub will assume full liability towards the ECCC for the performance of its obligations under this Agreement as a whole, including financial and operational liability.

- When determining the liability of the National Cyber Hub under the Agreement the principle of proportionality shall be applied and the seriousness of the breach or non-compliance shall be taken into account.

- Without prejudice to Article IV.1, paragraph 10, the National Cyber Hub will be liable for any loss or damage caused to the ECCC during or as a consequence of the performance of the Agreement. The aggregate maximum liability for damages of the National Cyber Hub based on the Agreement will not exceed the residual value of the tools, infrastructures and services, including possible liquidated damages. However, if the damage or loss is caused by the gross negligence or wilful misconduct of the National Cyber Hub or one or several other participating partners, or of any of the participating partners' personnel or subcontractors, as well as in the case of an action brought against the ECCC by a third party, or in cases involving fraud, corruption, grave professional misconduct, or breaches affecting the Union’s financial interests, the National Cyber Hub will be liable for the whole amount of the damage or loss.

- If a third party brings any action against the ECCC in connection with the performance of the Agreement, the National Cyber Hub must closely collaborate and assist the ECCC in the legal proceedings, including by intervening in support of the ECCC upon request.

- If the liability of the ECCC towards the third party is established and such liability is caused by the National Cyber Hub during or as a consequence of the performance of the Agreement, paragraph 2 applies.

IV.4 Insurance

1. The National Cyber Hub must take out an insurance policy to cover the operation of the hosting sites and of the tools and infrastructure and against risks and damage or loss relating to the performance of the tools and infrastructures. It must also take out supplementary insurance as reasonably required by standard practice in the industry. Upon request, the National Cyber Hub must provide evidence of insurance coverage to the ECCC.

IV.5 Termination of the Agreement

- The Agreement may be terminated by mutual consent of the Parties in case the subject matter of this Agreement has been fulfilled or becomes impossible to fulfil.

IV.5.1 Termination by the ECCC of the Agreement for specific reasons

- The ECCC may terminate the Agreement if the National Cyber Hub does not remedy within sixty (60) calendar days from written notification any material or serious breach or non-compliance issue falling under its responsibility concerning the following situations, unless manifestly such breach or non-compliance cannot by its nature be remedied:compliance

- the National Cyber Hub or any person that assumes unlimited liability for the debts of the  National Cyber Hub is in one of the situations provided for in points (a) and (b) of Article 136(1) of the EU Financial Regulation;

- the National Cyber Hub is subject to any of the situations provided for in points (c) to (f) of Article 136(1) or to Article 136(2) of the EU Financial Regulation;

- the procedure for selecting the National Cyber Hub proves to have been subject to substantial errors, irregularities or fraud;

- the National Cyber Hub does not comply with applicable obligations under environmental, social and labour law established by Union and Community law, national law, collective agreements or by the international environmental, social and labour law provisions listed in Annex X to Directive 2014/24/EU￼;;

- the National Cyber Hub is in a situation that constitutes a conflict of interest or a professional conflicting interest as referred to in Article II.6;

- a change to the National Cyber Hub’s legal, financial, technical, organisational or ownership situation is likely to substantially affect the implementation of the Agreement in an adverse manner;

- the National Cyber Hub does not comply with or is in serious breach of its obligations under this Agreement.

IV.5.2 Procedure and effect of termination

- One Party must formally notify the other Party of its intention to terminate the Agreement and the grounds for termination. The termination will become effective on the date on which the share of the tools and infrastructures under ECCC ownership, or the share of the services for which the ECCC has recipient rights, will no longer be under the control of the relevant hosting entity, unless otherwise agreed by the Parties, taking into account the grounds for termination.

- In such case, at the request of the ECCC and regardless of the grounds for termination, the National Cyber Hub must provide all necessary assistance, including information, documents and files, to allow the ECCC to transfer its share of the tools and infrastructure, or the share of the services it is entitled to receive, to a new location or to the control of a new entity or entities, with minimum interruption or adverse effect on the quality or continuity of the operation of the tools and infrastructures. The Parties may agree to draw up a transition plan detailing the transfer of the tools, infrastructures and services.

- In cases where the Agreement has been terminated on the grounds that the National Cyber Hub does not comply with its obligations under this Agreement, the  National Cyber Hub must provide such assistance at no additional cost, except if it can demonstrate that it requires substantial additional resources or means or otherwise causes additional expenses, in which case it must provide an estimate of the costs involved and the Parties will negotiate an arrangement in good faith.

- If the Agreement has been terminated on the basis of Article IV.5.1, the National Cyber Hub will be liable for direct damages incurred by the ECCC as a result of the termination of the Agreement, including the cost of transferring the tools, infrastructures and services to another hosting entity, unless the damage was caused by force majeure.

- In any case, the Parties must take all appropriate measures to minimise costs and prevent damage to the other Party and to the tools, infrastructures and services.

IV.6 Force majeure

- If a Party is affected by force majeure, it must immediately notify the other Party, stating the nature of the circumstances, their likely duration and the foreseeable effects.

- The Party faced with force majeure may not be considered in breach of its obligations under the Agreement if it has been prevented from fulfilling them by force majeure. The Parties must take all reasonable measures to limit any damage due to force majeure. They must do their best to resume the implementation of the action as soon as possible.

V. CHAPTER 5

V.1 Entry into force and duration

- The Agreement shall enter into force on the date on which it is signed by the last Party and it shall remain in force until the earliest of the following events: (a) the transfer by the ECCC to the National Cyber Hub of its share in the ownership of the tools and infrastructures and/or of its recipient rights in respect of the services;
 (b) the sale or decommissioning of the tools and infrastructures in the absence of a transfer of ownership;

and in any event no later than 31.12.2029.

The Agreement shall automatically terminate upon the occurrence of the first of the above events or on 31.12.2029, whichever occurs first.

- The extension of the duration of the present Agreement is subject to the express written agreement of both Parties.

V.2 Amendments

- Any amendment to the Agreement must be made by mutual agreement of the Parties in writing.

- Any amendment must not make changes to the Agreement that might alter its purpose.

- Any request for amendment must be duly justified and must be sent to the other Party in due time before it is due to take effect, except in cases duly substantiated by the Party requesting the amendment and accepted by the other Party.

- Amendments will enter into force on a date agreed by the Parties or, in the absence of such an agreed date, on the date on which the last Party signs the amendment.

V.3 Severability

1. Each provision of this Agreement is severable and distinct from the others. If a provision is or becomes illegal, invalid or unenforceable to any extent, it must be severed from the remainder of the Agreement. This does not affect the legality, validity or enforceability of any other provisions of the Agreement, which continue in full force and effect. The illegal, invalid or unenforceable provision must be replaced by a legal, valid and enforceable substitute provision which corresponds as closely as possible to the real intent of the Parties. The replacement of such a provision must be made in accordance with Article II.7. The Agreement must be interpreted as if it had contained the substitute provision as from its entry into force.

V.4 Applicable law and settlement of disputes

- The Agreement is governed by Union law, supplemented for any matter not covered by the Regulation or by other Union legal acts by the law of Romania.

- The Parties will endeavour to settle amicably any dispute or complaint relating to the interpretation, application or validity of the Agreement. Any dispute which cannot be settled amicably must be submitted to the jurisdiction of the General Court or, on appeal, the Court of Justice of the European Union.

- Nothing in the Agreement will be interpreted as a waiver of any privileges or immunities which are accorded to the ECCC by its constituent act.

V.5 Communication between the Parties

V.5.1 Communication Details

- For the purpose of this Agreement, communications must be sent to the following addresses:

- ECCC:

[address of ECCC]

- National Cyber Hub:

[Address of National Cyber Hub]

V.5.2 Form and means of communication

- Any communication of information, notices or documents under the Agreement must:

- be made in writing in paper or electronic format in the language of the Agreement;

- bear the Agreement number;

- be made using the relevant communication details set out above; and

- be sent by mail or email.

V.5.3 Date of communications by mail and electronic mail (email)

- Any communication is deemed to have been made when the receiving Party receives it, unless this Agreement refers to the date when the communication was sent.

- Email is deemed to have been received on the day of dispatch of that email, provided that it is sent to the email address indicated in Article V.5.1. The sending Party must be able to prove the date of dispatch. In the event that the sending Party receives a non-delivery report, it must make every effort to ensure that the other Party actually receives the communication by email or mail. In such a case, the sending Party is not held in breach of its obligation to send such communication within a specified deadline.

- Mail sent to the ECCC is deemed to have been received by the latter on the date on which the ECCC registers it.

- Formal notifications are considered to have been received on the date of receipt indicated in the proof received by the sending Party that the message was delivered to the specified recipient.

VI. SIGNATURES

For initial actions until the ECCC has the capacity to implement its own budget:

This Hosting and Usage Agreement is also signed by the European Union, represented by the Commission. However, the European Union will cease to be a contracting party from the moment the ECCC has the capacity to implement its own budget.

IN WITNESS WHEREOF the undersigned, being duly authorized, have signed this Hosting and Usage Agreement.

SIGNATURES

| For the National Cyber Hub [name], [function] | For the ECCC Luca Tagliaretti, Executive Director |
| --- | --- |
| Done in English,in on the date of | Done in English, in , on the date of |

Appendix I. Minimum requirements of the Hosting Sites

The following list provides the minimum requirements for the hosting entities to host the tools and infrastructures purchased jointly with the ECCC following the Call for Expression of Interest. It is the responsibility of the National Cyber Hub to meet these requirements, or standards which are deemed to be equivalent to these requirements. The hosting site must be able to guarantee the following within the timeline for the installation of the tools and infrastructures:

- Power capacity and power quality appropriate for the operation of the proposed platform.

- UPS power available to cover the critical systems including storage and access to data of the cross-border platform.

- At least 100 m² of contiguous raised floor space available for the hosting the operational platform (data centre if required + offices)

- Minimal requirements for physical access security:

- Operated reception and ability to limit or restrict physical access to the National Cyber Hub platform

- badge access with differentiated access areas (Layered security zones)

- video surveillance

- intrusion detection

- Minimal requirements regarding fire mitigation:

- fire detection

- fire extinguishing mechanism

- operational procedures to deal with fire and minimize damage to equipment and persons

- Minimum requirements regarding IT access security:

- Intrusion Detection System (network and host-based IDS)

- Intrusion Prevention System (IPS)

- firewalling

- network segmentation

- End-to-End traffic encryption

- activity / traffic monitoring and traceability

- user authentication and user authorisation

- vulnerability scanning and monitoring

- FIPS-140 L3 certified data storages for sensitive information (e.g. cryptomaterial protecting identity credentials or sensitive information)

- security awareness and training

- Existence of a dedicated on-call service team for IT issues

- Existence of a dedicated on-call service team for facilities issues

- At least 1 Gbit/s redundant connectivity (with load-balance) towards the rest of the Internet (link capacity)

- A mechanism to regularly measure the quality of the services delivered

Appendix II Required Hosting Activities

The designated national authority is required to provide the following activities relevant to the hosting of the National Cyber Hub platform:

- Provide the Technical Environment including all facility management needed to the operation of the National Cyber Hub, insofar as it is not purchased via the joint procurement following the Call for Expression of Interest.

- Supervise, monitor and check the performance of the commitments and obligations of the contractor(s) that relate to the delivery, installation and maintenance of the platform.

- Allow authorised users to access and use the services, information and tools put at disposal through the National Cyber Hub platform.

- The National Cyber Hub undertakes to provide at least the following services:

- Hotline/helpdesk and support services, to provide users with a contact point in order to get help for the use of the National Cyber Hub platform. This support should be organized as follows:

- A single point of a two-level support at least in English and national language which can be contacted by phone and email should be set-up.

- This hotline/helpdesk should answer to requests about difficulties/issues dealing with the use of the National Cyber Hub platform and any information about this National Cyber Hub platform.

- A SOC team composed by highly qualified cyber-security experts and cyber-threats analysts implementing the core of the detection capabilities of the platform.

- An early warning service able to notify in near-to-real-time the other SOCs or stakeholders (national and/or from other Member States) of the detected warning and threats.

- Access to the National Cyber Hub platform resources by the users;

- User documentation at least in English and national language (preferable in the form of an online knowledge base), including manuals and other information and tools that are required by the users;

- Incident management;

- User account management

- Data storage services (scratch and related temporary storage services);

- Data post-processing, including software tools to post-process data;

- User support for code porting and optimization (under the terms agreed separately with the ECCC) especially for what concerns AI analysis tools;

- Data processing and visualization services;

- Information to users and the ECCC about incidents impacting the use of the National Cyber Hub platform or the IT environment;

- At least yearly measurement of user satisfaction with the service offered by the National Cyber Hub via user surveys;

- At least yearly measurement of the quality of the feeds received/shared by the members of the platform.

- The National Cyber Hub undertakes to provide support related to the National Cyber Hub platform. This must include:

- On call service support teams for IT issues available to users;

- Dedicated on-call service team for facilities issues available to users;

- The National Cyber Hub must have in place an escalation process (both functional and hierarchical) designed to bring appropriate authority and expertise rapidly into play to resolve issues and problems in accordance with agreed service levels, and to quickly answer to cross-border cyber-warnings;

- Once an incident has been raised, the National Cyber Hub support team will do the utmost to resolve, repair and restore services to full operation within the defined Service Level Agreement time limits.

- The National Cyber Hub undertakes to report to the ECCC through the production of documents and KPIs reports defined in Appendix IV (Associated deliverables and milestones).

- The National Cyber Hub undertakes to ensure the monitoring of the IT infrastructure and technical infrastructure and equipment, including power electrical systems.

- The National Cyber Hub undertakes to ensure the monitoring of the capacity and operational load of the hosting site infrastructure providing services to the National Cyber Hub platform.

- Ensure cooling and other infrastructure services related to the operation of the National Cyber Hub platform, such as fire detection, monitoring, security, safety, at the hosting sites of the National Cyber Hub according to the applicable national and EU laws.

- Ensure the provision of electricity consumption of the National Cyber Hub platform and other IT equipment and by the facility (cooling, heating losses ...) related to the operation of the National Cyber Hub platform, taking into account the Power Usage Effectiveness (PUE).

- Ensure the provision of the hosting site infrastructure, including equipment required for running the National Cyber Hub platform. This involves network at the data centre level, different storage subsystems (e.g. high-performance and short-term storage tiers, backup systems and other IT equipment like licence servers etc.).

- Ensure the provision of External Network Connectivity: Connectivity for the National Cyber Hub platform to any external site, including the rest of the Union will require access to an adequate physical networking infrastructure in conformity with the requirements of this hosting and usage agreement.

- Ensure the provision of power back up and distribution items related to providing power to the National Cyber Hub platform installed inside the data centre technical area according to the requirements of this hosting and usage agreement.

- Ensure the provision of long-term data storage to fulfil the requirements of the National Cyber Hub platform during the duration of this hosting and usage agreement.

- Ensure the security of the hosting entities, the Technical and IT Environments and the National Cyber Hub platform. As a minimum, the IT security must include the security measures defined in Appendix 2 “Minimum requirements of the Hosting Sites”.

- Apply the access-time as instructed by the ECCC to the National Cyber Hub platform and to its IT environment

- Put in place a certified audit procedure covering the operational expenses of the National Cyber Hub platform and the access-times of the users and submit an audit report and data on access time once a year to the ECCC's Governing Board.

Appendix III Key performance indicators (KPIs)

The following KPIs apply for hosting activities performed by the National Cyber Hub and defined in this Agreement:

Table 1. Threshold KPIs

| No | KPI | Description | Target value | Period for computing of figure | Resp. when operation |
| --- | --- | --- | --- | --- | --- |
| 1. | Availability of the National Cyber Hub platform | Fraction of time the system is fully usable (able to operate in normal performance) and available to users Includes: files systems, home directories, login nodes, access network. | > 95 % (monthly basis) for the first 3 months of operation >97% (monthly basis) for the remaining of the operational period | Monthly | National Cyber Hub |
| 2. | Scheduled maintenance of the National Cyber Hub | Maintenance is considered as scheduled if users are warned at least 1 week in advance | not more than 5 days per year | Monthly | National Cyber Hub |
| 3. | Stability of performances of the National Cyber Hub | Regular execution of a set of benchmarks | > 90 % of the performances measured after the installation of the tools, infrastructures and services | Every two years | National Cyber Hub |
| 4. | Availability of the critical auxiliary IT equipment | IT equipment necessary for the usage of the National Cyber Hub (example: network access, homes…) | > 95 % (monthly basis) for the first 3 months of operation >97% (monthly basis) for the remaining of the operational period | Monthly | National Cyber Hub |
| 5. | Usage of the National Cyber Hub | Measured in term of monthly access to the platform by the users | >>75% of the number of users | monthly | ECCC + National Cyber Hub |
| 6. | Handling of tickets | A ticket is considered as solved only once the user agrees or has failed to respond to two requests to close the ticket. Providing workaround is acceptable if the workaround has no major negative consequence | 70% should be solved in less than 2 working days, 20% in less than 5 working days, the remaining 10% in less than 1 month | Monthly | National Cyber Hub |

|  |  | Help desk on duty all business days from 8:00 to 18:00 (CET) | (if the number of ticket is less than 10 per month) |  |  |
| --- | --- | --- | --- | --- | --- |
| 7. | Availability of the facility | Cooling, power supply, fire security. | > 99 % on a monthly basis No more than 5 days of maintenance per year | Monthly | National Cyber Hub |
| 8. | Availability of external connectivity | External connectivity | > 99 % on a monthly basis No more than 5 days of maintenance per year | Monthly | National Cyber Hub |
| 9. | Average number of critical Incidents affecting users (per type of active user) | This KPI will be measured during the first year of operation without reference to an SLA. After one year, based on the experience gathered, the target SLA could be reviewed. | Average must be lower than 0.5 per month. Based on the number of active users per month. 1 incident affecting several users is only accounted for 1 | Monthly | National Cyber Hub |
| 10. | User Satisfaction | Measure of user satisfaction via user survey. The Survey will be jointly defined by the ECCC and the Hosting Entity. | Overall user satisfaction must be over 7 in an scale 0-10 | Yearly | National Cyber Hub |

Table 2.  Reporting KPIs

| No | KPI | Description | Target value | Period for computing of figure | Resp. when operation |
| --- | --- | --- | --- | --- | --- |
| 9. | Volume of weekly data sharing | Amount of data collected by the platform | Absolute value | weekly | National Cyber Hub |
| 10. | Quality of data | Accuracy of the provided data | Number of malformed/incomplete information shared/total amount of data shared | Yearly | National Cyber Hub |
| 11. | Platform effectiveness | Number of events detected thanks to the use of the platform | Number of events detected thanks to the use of the platform | monthly | National Cyber Hub |
| 12. | Additional contributions to the platform | Number of entities (public or private) with whom the platform concludes partnership agreements. | Absolute number of entities added | Yearly | National Cyber Hub |
| 13. | Alerts produced by the platform | Number of alerts or intelligence reports produced by the platform | Absolute number of alerts produced and shared i) internally within National Cyber Hub Network, ii) with other National Cyber Hub platforms, iii) with EU entities | Monthly | National Cyber Hub |
| 14. | Contributors’ engagement | Measures the level of engagement of the participats to the platform in term of information sharing | Average number of unique info shared per contributors per month, higher number of contributions per year from a single member of the platform, number of contributors with zero information shared during the year the year |  | National Cyber Hub |

When reported, along with the KPI values, the KPIs must indicate as a minimum:

- number of problems reported and scheduled or planned downtime experienced;

- any incidents or changes to the resources such as power failures, security incidents and network performance; and

- any other impact on normal operations of the resources.

If a KPI is not met, the National Cyber Hub has to provide an explanation of the reason/justification together with the corrective action as part of the KPI report to the ECCC.

- Service Hours

The National Cyber Hub platform services provided to users must be available 24 hours, 7 days per week, except when there is maintenance.

The National Cyber Hub must provide support to users in accordance with point 5 below.

- Service Availability

- Availability is determined by the percentage of fully usable time (able to operate in normal performance) and available to users. It must include at least the compute nodes, login nodes, network access, file systems and access to home directories.

- The National Cyber Hub will seek 100  % availability, and meeting the availability defined in the KPIs.

- The National Cyber Hubwill calculate “Service Unavailability” in a calendar month. “Service Unavailability” consists of the number of minutes that the service was not available to Users, and includes unavailability associated with any maintenance at the hosting site other than Scheduled Maintenance. Outages will be counted as Service Unavailability even if users do not open an incident with support during or after the outage. Service unavailability will not include Scheduled Maintenance, or any unavailability resulting from:

- acts or omissions of the ECCC or any use or user of the service authorised by the ECCC;

- deliberate acts or gross negligence of a User or an End User or reasons of Force Majeure.

- In the case of a malfunction involving a total unavailability exceeding 24 hours of the National Cyber Hub platform or its IT environment, the National Cyber Hub must inform the ECCC no later than 48 hours after the commence of the incident and a crisis unit would be set up between National Cyber Hub and the ECCC.

- Availability of external connectivity

- The National Cyber Hub must ensure the National Cyber Hub platform’s external connectivity. The National Cyber Hub will seek 100 % availability for external connectivity and meet the availability defined in the KPIs.

- The National Cyber Hub must ensure that there are not more than 5 days of maintenance per year.

4. Performance Testing

- The National Cyber Hub must take all necessary measures to ensure the performance of the National Cyber Hub platform. In order to test and review it a set of benchmarks￼ must be executed regularly (at least every 2 years) in the National Cyber Hub platform, trying to minimise its service availability. Every time the set of benchmarks is executed, the benchmarks must achieve at least a 90 % of the performances measured after the installation of the National Cyber Hub platform. These will be reviewed as part of the yearly reports. Potential issues not attributable to the National Cyber Hub shall be resolved by the contractor(s) of the National Cyber Hub platform components or other relevant support providers.

5. Regression testing

- The National Cyber Hub must provide when possible regression testing. The regression testing should be applied when significant changes have been applied to the National Cyber Hub platform to verify that previous applications still work with the new changes.

6. Support Hours

- Support must be available from 8:00 AM to 6:00 PM (CET ), Monday through Friday, except when the facilities are closed due to holidays, administrative closings, or inclement weather. A service can be requested or an Incident reported by telephone during working hours, or by mail or by a Web Portal at any time. Incidents reported or services requested outside the working hours will be served at the next scheduled working day, unless a special procedure for Major Incident is invoked.

7. Incident Escalation

- In case of operational issues affecting the availability of the services provided to users:

- The National Cyber Hub will inform without delay the ECCC and propose corrective actions.

- The National Cyber Hub will assess the severity of the issue and its impact on the users of the ECCC.

- The ECCC and the National Cyber Hub will agree on the actions to be implemented.

- The National Cyber Hub will monitor their implementation and provide feedback to the ECCC.

8. Usage of the National Cyber Hub platform

- The National Cyber Hub must measure the usage of the National Cyber Hub platform and provide the information in a monthly basis. The purpose is to ensure the maximum possible utilisation of the platform. The usage does not include unavailability and scheduled maintenance periods and performance tests when executed. This is measured as part of the monthly KPIs.

9. Backups

- The National Cyber Hub must ensure that they have a properly backup policy that has been approved by the ECCC with onsite and offsite backup solutions that ensures that the functioning of the National Cyber Hub platform can be restored to a state that can provide back service to customers in case of user or system error. The National Cyber Hub must ensure a backup retention policy of at least 1 month to the users. However, the users shall be responsible for taking their own backups and HE shall not be liable for any adverse effects of any data loss, unless otherwise specified in the relevant user terms and data processing agreement.

10. Monitoring

- To verify the National Cyber HubSOC platform and services availability, the National Cyber Hub must have proper monitoring systems (active or passive or combination of both) that provide regularly feedback about the status of the National Cyber Hub platform and related equipment and services. The monitoring system must be used to provide statistics about the service availability and downtimes.

Maintenance

- Scheduled Maintenance means any maintenance at the National Cyber Hub platform that affects the users and that is notified at least one (1) week in advance. Notice of Scheduled Maintenance will be provided to users and the ECCC’s designated point of contact via email and other communication systems (e.g. portal).

- The maintenance program including their maintenance windows should be available to all users and the ECCC.

- The National Cyber Hub will use reasonable efforts to coordinate with possible impacted users when planning any maintenance to minimise impact to users.

- “Emergency Maintenance” means any maintenance by the National Cyber Hub, its subcontractors or service providers that does not meet the definition of Scheduled Maintenance. No notice will be required or provided for Emergency Maintenance.

11. Reporting

- The National Cyber Hub must provide regular reports as deliverables. The list of deliverables is indicated in Appendix IV. Associated deliverables and milestones. The Status Reports must be submitted to the ECCC no later than the 15th of the subsequent month. The due dates for delivery of the Reports are indicated in the same Appendix IV. Associated deliverables and milestones .

- Status reports will allow assessing if the services provided by the National Cyber Hub are compliant with the specifications listed in Appendix IV. Associated deliverables and milestones and with the KPIs listed in Appendix III Key performance indicators (KPIs). Each quarterly status report will contain, broken down per month, at least the information requested in Appendix IV. Associated deliverables and milestones.

- This report must include KPIs and status of shared resources used by the National Cyber Hub platform and its users. In case a KPI is not met, the reason should be documented, together with the actions implemented to solve it.

- The annual report must summarise at least the information above for one entire year.

Appendix IV. Associated deliverables and milestones

The actions of the National Cyber Hub and the achievement of milestones (see the table below) will be reviewed based on monthly status reports provided by the National Cyber Hub to the ECCC.

Reporting must include at least:

- Performance against required hosting activities

- Progresses in the deployment of the platform (including hardware, software, business processes definition, governance and analysis methodologies)

- Number of additional contributors to the platform

- Type and volume of data shared within the National Cyber Hub Network, with other National  SOC platforms, and with entities at EU level

- Tools actually used in the operation of the platform, and roles played by these tools

- Effectiveness of the tools in the detection of new emerging threats (in term of false positives and negatives where applicable, in term of absolute number of detected threats otherwise).

- Progresses in the diversification of sources of information

- Measures taken to incentivise data sharing within the platform

- Relevant information about significant events including at least major incidents, deployment of new or changed services.

- Detected non-conformities against the requirements of this Agreement

- Workload characteristics including volumes and periodic changes in workload.

- Trend Information on the performance, data sharing volume, events detection

- Accuracy and quality of the information shared across the platform

- Progress in the establishment of an interoperability framework with the other platforms

- Landscape trending (raising threat scenarios, supported by evidences)

- Development or integration of new tools

- List of new signatures identified thanks to the platform

- Emerging issues and needs

The National Cyber Hub must provide the following periodic deliverables:

| Ref. | Periodicity | Title of deliverable | Due date |
| --- | --- | --- | --- |
| KPI_month | Monthly | Monthly KPI report for previous month | 15th of the next month |
| PR_month | Monthly | Monthly Performance and utilisation report for the previous month | 15th of the next month |
| AR_year | Yearly | Audit report and data on the use of access time in the previous financial year | 31st March |
| CR_year | Yearly | Audit report and data on the operation costs in the previous financial year. (Using agreed calculation method) | 31st March |

Table 3. Periodic deliverables

In addition to the deliverables stated above, the National Cyber Hub has to meet the following milestones:

| Ref. | Milestone | Due date |
| --- | --- | --- |
| M1 | Nomination by the National Cyber Hub of the team for collaboration with the ECCC on the acquisition process | (To be filled) |
| M2 | Site preparation accordingly to the acquisition procedures of the National Cyber Hub platform | (To be filled) |
| M3 | Site adaptation to host the National Cyber Hub platform | (To be filled) |

Table 4. Milestones

]]In case a milestone is not reached on time, the ECCC will have the right to reject further deliverables.

Appendix V. Hosting and usage elements specific to the Application

To be completed by applicants to the Call for Expressions of Interest

The contents of Appendix V of the hosting and usage agreement are subject to modifications based on further discussions between the ECCC and the relevant applicants.

When submitting an application to the Call for Expressions of Interest, please define the hosting and usage obligations of the ECCC and the National Cyber Hub in each of the following areas, as relevant to your application.

- Contribution to EU situational awareness (sharing of data with relevant EU entities):

- Sharing of correlation analysis tools:

- Sharing of training/testing platforms:

- Contribution to cybersecurity data lakes:

OJ L 202, 8.6.2021, p. 1–31.

ECCC DECISION No GB/2025/15 on Amending the Digital Europe Cybersecurity Work Programme 2025-2027

ECCC DECISION No GB/2025/15 on Amending the Digital Europe Cybersecurity Work Programme 2025-2027

OJ L, 2024/2509, 26.9.2024

Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002, OJ L 295, 21.11.2018, p. 39–98.

Regulation (EU, Euratom) 2018/1046 of the European Parliament and of the Council of 18 July 2018 on the financial rules applicable to the general budget of the Union, amending Regulations (EU) No 1296/2013, (EU) No 1301/2013, (EU) No 1303/2013, (EU) No 1304/2013, (EU) No 1309/2013, (EU) No 1316/2013, (EU) No 223/2014, (EU) No 283/2014, and Decision No 541/2014/EU and repealing Regulation (EU, Euratom) No 966/2012, OJ L 193, 30.7.2018, p. 1–222